**DP2 2020-2021**

Workplan Report D3

June Group #4

Repository

<https://github.com/rodddella/Acme-Planner.git>

Members

* Guillermo Diz Gil
* Francisco Rodríguez Pérez
* Carmen María Muñoz Pérez
* George Laurentiu Bogdan

Tutor

* Rafael Corchuelo Gil

Table of contents

[Summary 3](#_Toc71980184)

[Work plan 4](#_Toc71980185)

[Task 027 4](#_Toc71980186)

[Task 028 4](#_Toc71980187)

[Task 029 5](#_Toc71980188)

[Task 030 5](#_Toc71980189)

[Task 031 5](#_Toc71980190)

[Task 032 6](#_Toc71980191)

[Task 033 6](#_Toc71980192)

[Task 034 6](#_Toc71980193)

[Task 035 6](#_Toc71980194)

[Task 036 7](#_Toc71980195)

[Task 037 7](#_Toc71980196)

[Task 038 7](#_Toc71980197)

[Task 039 7](#_Toc71980198)

[Task 040 8](#_Toc71980199)

[Task 041 8](#_Toc71980200)

[Task 042 8](#_Toc71980201)

[Task 043 8](#_Toc71980202)

# Summary

This document lists all the tasks planned to be performed by the development group, including their name, description, assigned personnel, start date, end date and workload.

On this occasion, the tasks will start from number 27, as we continue with the same repository as the previous deliverable, and we intend to follow the same nomenclature as GitHub.

# Work plan

|  |  |
| --- | --- |
| Title | Project analysis and task organization |
| Description | Analyze the project requirements and understand them. Carry out the division of tasks and their distribution among the members of the group. |
| Worker name | George Laurentiu Bogdan  Guillermo Diz Gil  Carmen Mª Muñoz Pérez  Francisco Rodríguez Pérez |
| Start date | 05/13/2021 |
| End date | 05/14/2021 |
| Time | 00:50:00 |

## Task 027

|  |  |
| --- | --- |
| Task Id | Task 027 |
| Title | Work plan |
| Description | Produce a report in which you report on the tasks performed to produce this deliverable. For each task, you must provide a title, a short description, worker name(s), start and end dates, and total number of hours spent. (Note that the report is not about estimated number of hours, but the actual number of hours spent on each task.) |
| Worker name | Carmen Mª Muñoz Pérez  Francisco Rodríguez |
| Start date | 05/15/2021 |
| End date | 25/05/2021 |
| Time | 00:50:00 |

## Task 028

|  |  |
| --- | --- |
| Task Id | Task 028 |
| Title | Budget |
| Description | Produce a report with your budget, which must take the amortisation of your computers and the personnel costs into account. To compute the amortisation, assume that it is linearly distributed along three years. To compute the personnel costs, assume that a manager’s work hour or an analyst’s work hour costs approximately 25€ and a worker’s work hour costs approximately 15€. |
| Worker name | George Laurentiu Bogdan |
| Start date | 05/19/2021 |
| End date | 25/05/2021 |
| Time | 00:30:00 |

## 

## Task 029

|  |  |
| --- | --- |
| Task Id | Task 029 |
| Title | Progress report |
| Description | Produce a report in which you describe how the work in your workgroup has gone on. Please, do not write on your subjective impressions; make a point of writing a concise and objective progress report. |
| Worker name | Carmen Mª Muñoz Pérez |
| Start date | 05/19/2021 |
| End date | 05/19/2021 |
| Time | 00:15:00 |

## Task 030

|  |  |
| --- | --- |
| Task Id | Task 030 |
| Title | Produce Lint report |
| Description | Produce a report in which you explain the bad smells found by Sonar Lint and why they are not problematic. Note that, ideally, this report must be empty because Sonar Lint should not be able to find any bad smells in your code. In the cases in which Sonar Lint finds a bad smell, you must analyse it; it may be the case that Sonar Lint is right, which means that you must correct the problem; in the exceptional case in which Sonar Lint is not right, you must clearly justify the reason why. |
| Worker name | Carmen Mª Muñoz Pérez |
| Start date | 05/23/2021 |
| End date | 05/23/2021 |
| Time | 1:10:00 |

## Task 031

|  |  |
| --- | --- |
| Task Id | Task 031 |
| Title | Produce Change-log report |
| Description | Produce a report in which you describe the mistakes that you have found in your previous delivery and how you have corrected them. |
| Worker name | Guillermo Diz Gil  Francisco Rodríguez Pérez |
| Start date | 05/25/2021 |
| End date | 05/25/2021 |
| Time | 1:39:18 |

## Task 032

|  |  |
| --- | --- |
| Task Id | Task 032 |
| Title | Produce Data model report |
| Description | Produce a report with a model for the data managed in project Acme Planner at the desired level. Please, make sure that the model includes all the constraints in the requirements and the ones that result from analysing it. |
| Worker name | Guillermo Diz Gil  Francisco Rodríguez Pérez |
| Start date | 05/23/2021 |
| End date | 05/25/2021 |
| Time | 00:20:00 |

## Task 033

|  |  |
| --- | --- |
| Task Id | Task 033 |
| Title | Produce Features model report |
| Description | Produce a report with the feature’s models of project Acme Planner at the desired level. Please, make sure that the model includes all the features, actions, and constraints in the requirements and the ones that result from analysing it. |
| Worker name | Guillermo Diz Gil  Francisco Rodríguez Pérez  Carmen María Muñoz |
| Start date | 05/25/2021 |
| End date | 05/25/2021 |
| Time | 2:00:00 |

## Task 034

|  |  |
| --- | --- |
| Task Id | Task 034 |
| Title | Functional testing - write and list the shouts (anonymous) |
| Description |  |
| Worker name | Carmen Mª Muñoz Pérez |
| Start date | 05/15/2021 |
| End date | 05/20/2021 |
| Time | 01:25:00 |

## Task 035

|  |  |
| --- | --- |
| Task Id | Task 035 |
| Title | Functional testing - list public tasks (anonymous) |
| Description |  |
| Worker name | Guillermo Diz Gil |
| Start date | 05/15/2021 |
| End date | 05/15/2021 |
| Time | 00:40:00 |

## Task 036

|  |  |
| --- | --- |
| Task Id | Task 036 |
| Title | Functional testing - show public tasks details (anonymous) |
| Description |  |
| Worker name | Francisco Rodríguez Pérez |
| Start date | 05/17/2021 |
| End date | 05/17/2021 |
| Time | 00:45:00 |

## Task 037

|  |  |
| --- | --- |
| Task Id | Task 037 |
| Title | Functional testing - list public tasks (authenticated) |
| Description |  |
| Worker name | Carmen Mª Muñoz Pérez |
| Start date | 05/20/2021 |
| End date | 05/20/2021 |
| Time | 00:35:00 |

## Task 038

|  |  |
| --- | --- |
| Task Id | Task 038 |
| Title | Functional testing - show public tasks details (authenticated) |
| Description |  |
| Worker name | Carmen Mª Muñoz Pérez |
| Start date | 05/20/2021 |
| End date | 05/20/2021 |
| Time | 00:12:00 |

## Task 039

|  |  |
| --- | --- |
| Task Id | Task 039 |
| Title | Functional testing - display dashboard (administrator) |
| Description |  |
| Worker name | Francisco Rodríguez Pérez |
| Start date | 05/25/2021 |
| End date | 05/25/2021 |
| Time | 1:30:00 |

## Task 040

|  |  |
| --- | --- |
| Task Id | Task 040 |
| Title | Functional testing - manage his tasks (manager) |
| Description |  |
| Worker name | George Laurentiu Bogdan |
| Start date | 05/16/2021 |
| End date | 05/25/2021 |
| Time | 8:00:00 |

## Task 041

|  |  |
| --- | --- |
| Task Id | Task 041 |
| Title | Functional testing - manage customisation parameters (administrator) |
| Description |  |
| Worker name | Guillermo Diz Gil |
| Start date | 05/20/2021 |
| End date | 05/23/2021 |
| Time | 00:43:00 |

## Task 042

|  |  |
| --- | --- |
| Task Id | Task 042 |
| Title | Functional testing - become a manager and update data (authenticated) |
| Description |  |
| Worker name | Francisco Rodríguez Pérez |
| Start date | 05/24/2021 |
| End date | 05/25/2021 |
| Time | 1:50:00 |

## Task 043

|  |  |
| --- | --- |
| Task Id | Task 043 |
| Title | Fix all errors and problems for the deliverable |
| Description |  |
| Worker name | Guillermo Diz Gil, Francisco Rodríguez Pérez, George Laurentiu Bogdam, Carmen María Muñoz Pérez. |
| Start date | 05/25/2021 |
| End date | 05/25/2021 |
| Time | 06:00:00 |