**DP2 2020-2021**

Progress Report

June Group #4

Repository

<https://github.com/rodddella/Acme-Planner.git>

Members

* Guillermo Diz Gil (Manager, developer, tester)
* Francisco Rodríguez Pérez (Developer, tester)
* Carmen María Muñoz Pérez (Developer, tester)
* George Laurentiu Bogdan (Developer, tester)

Tutor

* Rafael Corchuelo Gil

Contenido

[Summary 3](#_Toc70297971)

[Progress made so far 3](#_Toc70297972)

# Summary

This document contains a summary of the problems/difficulties we have faced during the development of this project and the solutions we found to resolve them.

# Progress made so far

For the first review of the project, we have developed and implemented all the “C” tasks successfully and made a stable version of our project. In addition to that, we have made sample data population to show and check (informally) all the different features.

Regarding, the documentation we are continuously updating it according to our project development.

After the review, we were given some advice on how to improve the way we work. We have divided the tasks too much, which has led to some problems. Specifically, most tasks have been divided into frontend and backend, which has caused delays in some of them.

It is important to note that, although we had the objective of completing up to level A, in the end we have only completed up to level B. This decision was taken due to the time we had to deliver the project, as well as the fact that the functionalities of level A implied changes in the functionalities of level C.